Minutes 3
30/10/15 – 2:00pm – Jubilee Campus, Computer Science Building, The Hub
Attendees: Chen, Sam, Tom, Oliver, David, Daniel
What was said?		By whom?	What needs doing?
Greetings.		All	-
This is the changed UI design, I have moved some things around. Some changes made to make clear between iOS and Android.		Chen
Changes are very nice, much clearer and more similar to current apps.		David
Wonder if it would be possible to help make the comments [in message boards] more distinct if they had alternate colours?		Oliver
[Changes colours to see]		Chen
I think that makes it look like replies to each comment, might need a better way to separate them.		Sam
Is there a way of going back to the message board from this topic, or do you have to navigate back through the menu?		David
You can click this arrow button to go back.		Chen
Think that might need changing, if the arrow is flipped it might be more intuitive as a back button.		Sam
Has the client provided feedback on the menu options yet?		Sam
Not yet, still using a draft for menu in the UI.		Oliver
That’s great, we need this UI as a PDF so we can share with Shalini.		Sam	Have UI as a PDF
I’ve made a draft JSON file so we can take information using the app and display it.		Daniel
That’s brilliant, so we can use that for testing now so we can have a working app.		Sam
Yes, just having trouble merging on GIT without permission so you’ll need to authorise that.		Daniel	Authorise merge request Set up email alerts for further requests
I’ve found something called Ionic, where you can write an app and port it over to both iOS and Android. Should we use this and save ourselves the trouble of writing two?		Chen
Not sure if we’d even be awarded many marks for doing it like that.		Tom
We’d also lose out on some control over the individual apps.		David
It’s nice and quick but I’m not sure if it lets us do exactly what we’re after. Maybe we could use it for something else? High fidelity prototype maybe?		Sam
Yeah, we could do that, have one design going first and use that to branch out into the others. Keep them consistent.		Oliver
So we’ll do that, use it as a prototype and a basis for our production of the apps.		Sam
On Monday, we’ll meet up and start programming. We’ll start on Android so the two apps don’t start looking differently, then move people over to iOS as and when.		Oliver
Concludes meeting		All