Minutes 4
6/11/15 – 12:00pm – Jubilee Campus, Computer Science Building, B70
Attendees: Peter, Shalini, Chen, Sam, Tom, Daniel, Hamzah.
What was said?		By whom?	What needs doing?
Greetings.		All	-
So, have you all been making good progress?		Peter
Yes, it resembles more of a programming project now some code has been written.		Sam
Has everyone been using GIT?		Peter
Yes been using GIT quite a bit last week.		Sam
Ah yes, I can see you’re all pushing and pulling, merging and deleting. You do need to put something on the wiki though.		Peter	Write GIT wiki
What kind of things need to go on the wiki?		Hamzah
Just general updates, problems you’ve had, your goals. Bear in mind that it is public though, so thing about ethics when you publish anything.		Peter
Still don’t have developer licenses yet. Something needs to make me do that.		Peter	Email Peter about developer licenses
I have just gotten an email from Shalini about the permission to use the Bliss logo and their information. Comes with some guidelines and font suggestions, colours too.		Sam
*Enter Shalini*		Shalini
Greetings		All
We sent you a suggested layout for the menu topics, does that look okay?		Sam
Yes, perfect that should work just fine.		Shalini
We were just talking about the email from you about the use of the Bliss properties.		Peter
Oh good. I specifically asked for it as an email so that you could have the permission in writing. They’re also having a fairly big meeting in London on the 26th that they’ve invited me to so if anything else comes out of that I’ll let you know straight away.		Shalini
That’s great, please do. Just wanted to bring up the ethics, specifically about the human test trials for January. Just so we know what kind of ethics that comes under.		Sam
We have some people lined up to volunteer to trial the app for us. As long as it’s clear that they can opt out at any time, and that they give us consent to use their feedback. It’s also easier because it’s adults who can consent for themselves not the children.		Shalini
Shouldn’t be too bad, just make sure your ethics document gets you more time than you really need, for leeway. / Have you been added to the repository Shalini?		Peter
No I don’t think so		Shalini
But you do have a university login don’t you, I’ll sign you up here.		Peter
While I do that, have a look at these. I thought you might like a look at them, they are graphs that show where a babys weight, length or head circumference is with respect to the averages.		Shalini
Okay so you’re signed up now, I’ve put you in as a developer just so you have more permissions than a guest.		Peter
Is there any way we could get the raw data from these charts, makes it a lot easier to work with?		Hamzah
I’ll see what I can do for you with regards to that. I just thought it would be something you’d like to see, now that Bliss is happy for you to make it under their name it might be nice to branch out and make it do more.		Shalini
For now it’s just displaying information and not much more, but you have an opportunity to make it interactive, give it something that the website doesn’t have. A reason to use the app over the website, the comments from app make it useful, but it needs more.		Peter
I wanted to ask about a CMS for the app, is it required we make a way for the next people to easily add content or is it simply a job that we’re doing in that regard?		Sam
Yes, if there is a way to make it so that it is easy to update and carry on then it makes it a much more useful app to have.		Shalini
And even just from a GRP perspective, it would be good to do for marks and to have the documentation go along with it.		Peter
You mentioned the intellectual property before and that it’s been okayed by Bliss, with it being a NHS related product it would have to go through both the University IP department and the NHS IP people.		Shalini
I know the guy who does it for the University so I’ll speak to him and make sure it gets okayed.		Peter	Speak to intellectual property departments
It’s been about a fortnight since we last met so I thought you might like an update on our progress. We’ve begun programming, started on the Android app based off of the final changes to the UI designs we had. We haven’t run into any problems of yet and seem to be making good time.		Hamzah
That’s great.		Shalini
These are the changes to the UI we had since last time / Forum posts / Forum comments / Tabs/icons / Menu change / Login function / Also, because you would have to log in for the data and to post comments, would you have one login for each user or one login for the baby and the parents share that data?		Chen
That all looks great, it seems like the account being for the baby and the parents share the account would be the best way to go as it allows data to be used properly. Also brings up a question as to what happens if a mother has twins?		Shalini	Solve the multiple baby problem
Actually that reminds me of something I wanted to ask, what happens if say the mother updates the baby data and the father opens the app but has no connection, the data will be out of date and if he tries to update there will be a problem.		Sam
Then I’d just give an icon showing if they are connected or not, orange if no internet green if it is. Let them know that it means the data might not be fully up to date until they reconnect and see the changes made.		Peter
Shall we arrange to meet again next time then, shall we say here again 2pm, 20th of November?		All	Meeting planned / 20/11/16, 2pm, B70
Meeting concludes.		-