Minutes 6
20/11/15 – 2:00pm – Jubilee Campus, Computer Science Building, B70
Attendees: Peter, Chen, Sam, Daniel, Hamzah, David, Oliver, Tom.
What was said?		By whom?	What needs doing?
Greetings.		All	-
Have you seen the email from Shalini to say she won’t be attending?		Peter
Yes I just caught that on the way up, we’ll have to make sure she can make next weeks.		Sam
So, it looks like it’s just me that you need to catch up to speed.		Peter
Things are moving along nicely, got a lot of code starting to be made, back end side coming along too.		Sam
Is it all on GitLab? You pushing it all to there?		Peter
Yes, we’re all pushing and merging. Almost everything is on Git at the moment, missing just a piece or too.		Sam
I can see that, lots of work being done on there. Okay, make sure it all goes on there. It doesn’t exist until it’s on Git.		Peter	Oliver push iOS work to Git
We’ll make sure everything goes up. Some things were done on Slack, just because it was easier for us to share.		Sam	Everything to be stored on Git.
We have this at the moment for Android. / [Shows Android progress on phone]		Daniel
That’s really good there, the tabs work, and that’s great looks like a professional app.		Peter
And this is the iOS app, mostly the same but with the iOS changes, like no tabs. / [Shows iOS progress on phone]		Chen
That is really good too. You all getting along well as a group? Workload being split up alright? I know some groups find it difficult to do that at first, not knowing each other and having to work to each other’s strengths.		Peter
Yeah all getting along well.		All
Work load has been split relatively fairly I think, I think we’ve all said previously, this project will end up being really front heavy. So splitting it wasn’t simple, but I feel that everyone is contributing well.		Sam
The project does look that way yes, small changes once it’s been tested. I only mention it as some of your mark comes in the form of a peer review, which serves in a way to highlight if someone has been doing more or less work. That said, it’s not enough to wait till the end and then say he/she didn’t do enough. All of you will be leaders at some point, supervisors or some such, and it’s a skill to be able to say who is or isn’t working well and help fix that accordingly.		Peter
Yeah at the moment it seems pretty evenly split, but it’s definitely something we are aware of and always considering.		Sam
That’s good to hear, anything else you need to catch me up on?		Peter
You asked me to remind you about developer licenses.		Sam
Ah eyes, I’ve had words and they’re getting on that for you all. Should have some for you in the coming weeks.		Peter
That’s good then, just had some other questions for Shalini, but I think we’ve caught you up on everything we wanted to. Just time to sort a meeting for next week.		Sam
Next week, Friday in here at 1pm or 3pm?		Peter
1pm suits us, ADS has finished now.		Hamzah	Meeting Friday 27th 1pm, B70
Okay, make sure to send an email to Shalini to make sure she can make it, and I’ll see you next week.		Peter	Email Shalini
Meeting concludes.		-