Minutes 8
26/01/16 – 3:00pm – Jubilee Campus, Computer Science Building, The Hub
Attendees: Sam, Hamzah, Chen, David, Oliver, Tom, Daniel.
What was said?		By whom?	What needs doing?
Greetings.		All	-
So let’s get to things, shall we catch everyone up on the progress that’s been made over the break? How is the CMS looking?		Sam
Coming together, needs a few more things still, but starting to take shape.		David
That’s good, any snags in particular?		Sam
Was just thinking about server access, as we were just reading that you can only access the server while you are here, not ideal if people are trying to download the app for testing.		David
Ah yes, that might be a problem, something to mention to Peter when we next meet.		Sam	Ask about server access, provided by the school
How about iOS, what progress do we have?		Sam
I have been working on iOS version, I have the account login and sign up. The transitions for opening pages, contact us, account recovery and started on the forums.		Chen
That’s great, any problems with this here?		Sam
Just small visual things, UI is solid and probably won’t change. The logo looks like it’s intruding into the rest of the screen, any way we could fix that?		Hamzah
We could disable the bar at the very top for battery and time, although I think it is just an issue on the smaller phones and not a wide spread problem.		David	Potentially disable top bar for smaller iOS devices.
Only thing I notice is that the buttons for the icons are square instead of circular, and they grey out on click. We should make those circular.		Oliver	Circular buttons (click regions) for icons
Okay that all seems good. Making good progress here as well. How is Android progressing?		Sam
That’s coming along too, mostly been cleaning things up but it is starting to have functionality now. UI is basically complete now.		Daniel
All good then, and no specific problems with Android at the moment?		Sam
No not at all, just need to keep on implementing the next things.		Daniel
Okay so what I’m planning on doing for the next fortnight, is splitting into three teams; one for CMS, one for iOS and one for Android, selecting some milestones for ourselves and working towards that so we can see some progress in a fortnight’s time, by Friday 12th Feb. / I thought maybe splitting it so Daniel was lead Android, David lead CMS and Chen lead iOS. Then if Hamzah joins Daniel, Oliver joins Chen and Tom joins David for this sprint of work. I’ll float around so that I can join any team that may not meet the milestones and do the documentation at the same time. Any complaints with these suggestions?		Sam
I was hoping to give the HTML side of things a go with the CMS actually if there’s room for it?		Oliver
There will be quite a heavy amount of JavaScript as well though as we need to sort out dragging and dropping for them too. As long as you’re up for it?		David
Yeah that sounds good.		Oliver
Okay then, if we swap Tom and Oliver so that Tom joins Chen on iOS and Oliver joins David on CMS. Any other causes for concern at the moment?		Sam
Nope no problems there.		Hamzah
Okay, so Android, where do we think we can be in a fortnight?		Sam
We can probably sort out the main section, and get a good start on the baby data tracking.		Daniel
Okay, that will be the milestone for Android then. How about for iOS?		Sam	Add Android milestones
I think we can get the Accounts sorted, maybe start on displaying articles.		Chen
Okay that’d be great, I’ll add those on as milestones for iOS. Where do we think we can get CMS?		Sam	Add iOS milestones
Probably get account creation, session management, articles, menus and books done.		David
That’s brill, I’ll stick those up as well then. We’re going to be using Git and Trello to track these milestones so keep an eye on them both and make sure to track progress.		Sam	Add CMS milestones
So the other thing I wanted to sort out a bit was our Git branches. For the most part our use of Git is doing great, but we do have a few issues here and there. We have two branches named ios and IOS, and we have some branches that don’t seem to be worked on anymore and I’m wondering if we can get rid of them. This xcode2.0 branch, is it still being used?		Sam
Not anymore, old branch that isn’t being updated anymore, that can be merged back into master.		Oliver
Okay, what about the two iOS branches, which is the most current?		Sam	Merge xcode2.0 into master.
I am currently using the one with all caps, not the lower case one. That has older code in and can be removed.		Chen
Okay that’s great I’ll remove that, the only other is the UI branch, is that ready to be merged back in or is it still being worked on?		Sam	Remove ‘ios’ branch
No that’s finished now and it can be merged.		Chen
All good then, so I’ll merge that back in. Now we just need to set a meeting date with Peter. [Discuss times] So we’ll ask if he’s free Mon 1st at 1pm.		Sam
Meeting concludes		-